**Project Description**

This project is the creation of my website which will showcase the projects and skills that I have learned throughout my coding journey.

**WireFrame**

<https://s3.amazonaws.com/assets.mockflow.com/app/wireframepro/fileexport/Export_D5a9b25709da512364ebac3f4467fa4ad.pdf>

|  |  |  |
| --- | --- | --- |
| Day | Deliverable | Status |
| Day1 | Project description | Complete |
| Day2 | WireFrames/Time Matrix/ Timeline | Complete |
| Day3 | Core Application Structure (HTML CSS JS) | N/A |
| Day4 | MVP and Bug Fixes | N/A |
| Day5 | Final Touches | N/A |
| Day6 | Present | N/A |

**Time Matrix/Priority Matrix**

|  |  |  |
| --- | --- | --- |
|  | **Urgent** | **Not Urgent** |
| **Important** | **Quadrant 1** Hamburger menuScrolling functionalityLink to projects(codepen) | **Quadrant 2** Navigation Icons Social media Icons at footer Contact me |
| **Not Important** | **Quadrant 3** Carousel rotation on desktop version Making original icons (png.jpgs) | **Quadrant 4**  Social Media Icons Original logo |

**MVP**Hamburger menu on mobile  
Icons for navigation  
Scrolling/Touch functionality  
Project preview/Link to projects (Through codepen)   
 **Post MVP**Carousel on desktop  
Icon animation wiggle for icon nav  
Making own original icons  
Social media icons under contact me.  
 Original logo **Functional Components**  
MVP

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Component** | **Priority** | **Estimated time** | **Time invested** | **Actual time** |
| Hamburger menu on mobile | High | 6 hours | N/A | N/A |
| Project Previews | High | 3 hours | N/A | N/A |
| Icon Nav | High | 3 hours | N/A | N/A |
| Scrolling functionality | Mid | 3 hours | N/A | N/A |
| Links to projects | High | 2 hours | N/A | N/A |
| Working with API | High | 4 hours | N/A | N/A |
| Responsive | High | 6 hours | N/A | N/A |
| Total |  | 29 hours | N/A | N/A |

Post MVP

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Component | Priority | Estimated time | Time invested | Actual time |
| Icon letters wiggle | Mid | 3 hours | N/A | N/A |
| Carousel | Mid | 6 hours | N/A | N/A |
| Making own icon | Mid | 2 hours | N/A | N/A |
| Social Media Icons | low | 2 hours | N/A | N/A |
| Original logo | low | 3 | N/A | N/A |
| Total |  | 16 hours | N/A | N/A |